AGENDA

REGULAR MEETING

WATERFORD SCHOOL BUILDING COMMITTEE

WATERFORD, CONNECTICUT

DATE:		Tuesday, May 21, 2013

PLACE:	Board of Education Offices, Conference Room B

TIME:		5:30 p.m.

I.	Establishment of Quorum and Call to Order

##### II.	Recognition of Visitors/Public Comment

##### III.	Correspondence/Informational Items

1.	Waterford High School Undesignated Fund Balance as of 5/15/13 from Rudie Beers, Director of Finance

2.	Invoice submitted for immediate payment authorized by Superintendent by American Truck & Marine in the amount of $780.00.  The item is listed on the bill list.

3.	Invoice submitted for immediate payment authorized by Superintendent by CL&P in the amount of $6,915.60.  The item is listed on the bill list.

##### IV.	Superintendent’s Report

##### V.	Old Business

1.	Approval of Minutes:  April 16, 2013

##### VI.	New Business

##### VII.	Consent Agenda--WATERFORD HIGH SCHOOL CHANGE ORDERS:

##### Items to be Approved / Reviewed Total in Bold $204,001.10

New Building Addition Items Subtotal in Bold $30,021.55:

- Ducci EWO-50 for T&M work, in the amount of $575.00, to supply and install a fire alarm speaker strobe in the connector bridge ceiling, per the Fire Marshal and RFI#851.

- Ducci EWO-48 for T&M work, in the amount of $431.00, to disconnect the security wiring to the doors under the bridge for the modification from (4) doors to (3) doors and the rewiring of the security to the doors after the modification was completed.

- HHS proposal dated 4/23/13, in the amount or $7,299.23, to change (5) faucets in the Food Lab and in the Life Skills rooms from sensor faucets to manual faucets, and change (3) sinks in the Food Lab from double bays to single bays, per owner request and JCJ PR#61.

- HHS Proposal dated 4/10/2013, in the amount of $1,144.00, for a sheave change for LEF’s 1 & 2 to decrease the CFM in order to decrease the fan noise created when running the fume hoods, per the Cx Agent’s report.

- APG T&M’s, in the combined amount of $4,238.30, to fabricate and install break metal for the connector bridge soffits (per RFI#813) and at the sill (per RFI#822), and to install additional framing for the metal panels on the underside of the bridge in order to clear the Fire Protection Sprinkler Heads (per RFI#630).

- Singer CO#6, in the amount $140.00, to supply a food fence for the Kitchen slicer, per Owner request.

- HHS Proposal dated 2/15/13, in the amount of $3,874.56, to move the Unit Heater in the Construction Lab to the Construction Lab Storage Room, per RFI#796.

  - Ducci PCO#126, in the amount of $697.00, to provide power and a motor starter to UH-1, Per RFI#796 and MEP Bulletin #16.

- VanZelm letter dated 5/8/2013 requesting additional compensation, in the amount of $10,500.00, for the Commissioning work at the Waterford High School that has gone above and beyond the scope of work for the Cx Agent.

- T&M work to get the Kitchen dishwasher running at the correct temperature:

  - Singer CO#5 for T&M work, in the amount of $737.46, to send their service agent out to troubleshoot the Kitchen Dishwasher.  The service agent determined that the dishwasher needed a larger breaker.

  - Ducci EWO-49 for T&M work, in the amount of $385.00, to supply and install a new 70A breaker for the kitchen dishwasher, per RFI#865.

- ITEM FOR INFORMATION:

  - HHS to submit pricing to add check valves on the return lines in the Mechanical Room, per JCJ PR#62 and CES MEP Bulletin #19.

# Site Items Subtotal in Bold $13,310.00:

- Secondino/Deedy Proposal, in the amount of $550.00 to cut down and remove & $165.00 to remove/grind the stumps for (14) large pine trees at the Waterford High School.  Total combine cost to all (14) trees and stumps is, $11,770.00.

- Secondino/Deedy Proposal dated 5/8/2013, in the amount of $1,540.00, for maintenance work in the student parking lot due to the snow removal operations.  This work included snow fence installation and repair.

# Auditorium & Stage/Lobby Items Subtotal in Bold $465.30:

- APG Proposal dated 3/22/2013, in the amount of $465.30, to provide an exterior lockset for door D100E and for the modification work to the installed door, per RFI#812 to provide a keyed entrance in the B-Canopy.  Cylinder price is not included.

Pool & Fieldhouse items Subtotal in Bold $69,712.34:

- APG Proposal dated 3/20/2013, in the amount of $69,027.34, to demo the existing curtain wall and HMF doors at the Area A Pool entrance and install new aluminum doors and curtain wall to match the new building, per JCJ PR#58.

  - There will be an additional cost of $685.00 for the removal and disposal of the demo’d glass from this curtain wall and the Area D Corridor curtain wall.  The metal will be brought back to APG’s shop for recycling.

# Music Room & Aux Gym Items Subtotal in Bold $90,491.94:

- Capasso Proposal #60, in the amount of $3,133.00, to rebuild the existing to remain walls that were added to the scope of the selective demo due to their unsalvageable condition once exposed.

- Capasso Proposal #59, in the amount of $3,697.00, to construct a 4” CMU soap wall to encase the unsalvageable existing to remain wall in the corridor outside Room E103, per RFI#871.

- Capasso Proposal #58, in the amount of $10,113.00, to reconstruct (3) large duct chases in Area E, per RFI#873.  These chases were added to the demo because they needed to be opened to access the ductwork inside and install new duct work.

- HHS proposal dated 4/26/13 for T&M work, in the amount of $6,215.62, for the relocation of the roof drains from the middle of the Fitness Room and the Orchestra Room to the exteriors of the rooms.  Roof drains were not shown to be relocated in the drawings.

- Ducci PCO#127, in the amount of $20,782.00 (revised price of $19,242.00, is available), to replace and re-feed the (2) existing electrical panels in the Auxiliary Gym, per RFI#755.  This price now includes demo work.

- APG Proposal dated 3/20/2013, in the amount of $37,091.32, to demo the existing curtain wall along the Area E sloped corridor and install a new aluminum curtain wall to match the new building, per JCJ PR#58.

  - APG will take the metal back to their shop for recycling and will submit a dumpster price for the glass.

- Secondino/Deedy proposal, in the amount of $9,460.00, for the removal and disposal of the existing folding partition, and everything associated with them, in the Auxiliary Gym.  Any changes to the bleacher sizes with result in an additional cost.

Maintenance Building Subtotal in Bold $8,391.43:

- HHS Proposal dated 5/9/13, in the amount of $8,391.43, to supply and install a new Duplex Sump Pump in the Maintenance Building to replace the existing sump pump. The proposal excludes the pump out of the existing pit (and any hazardous material in the pit – this should be done by Town personnel) and any filling of the void around the new tank or concrete placement.

- HHS Proposal dated 3/13/13, in the amount of $5,838.90, to supply and install a new Simplex Sump Pump in the Maintenance Building.

- Need a price from Ducci to provide a 20A-1P circuit breaker to feed the pump and a 20A-1P GFI receptacle at the pump location.

Demolition Area Subtotal in Bold $0.00:

- ITEM FOR INFORMATION:

  - Additional abatement of undocumented conditions which will require the removal of the transite panels and the foundation wall vapor barrier, will incur an additional cost, yet to be determined.

VIII.	WATERFORD HIGH SCHOOL

Architect’s Report Waterford High School: JCJ Architecture

Construction Manager’s Report Waterford High School: O&G

- Discussion and possible action on picnic table purchase for Waterford High School in the amount of $6,660.43 to Barco Products, Batavia, IL  60510

Pending Items:

Practice field layout - ongoing

WHS sign(s) on building - ongoing

Diving board and pool scoreboard – investigating

Tennis Court Lighting

Remove White Pines (Rope Ferry Road) to add visibility

Removal of White Pines by the Tennis Court

Emergency Radio System (per 10/16/12 meeting)

Additional Technology Requests (new item)

Stair #9—Auditorium Balcony Outside Stairs (added 11/20/12)

Signage for Miner Lane (added 3/19/13)

IX.	Bill List—See Attached

X.	Adjournment

IX.	Bill List May 21, 2013

| Project #152- | School | Stage | Vendor | Description | Invoice# | Amount |
| --- | --- | --- | --- | --- | --- | --- |
| n/a | WHS | n/a | Town of Waterford | Fire Watch | 2350 | $779.33 |
| n/a | WHS | n/a | American Truck | Ice Melt | 3511 | $780.00 |
| n/a | WHS | n/a | CL&P | Utilities | 4N320526 | $6,915.60 |
| n/a | WHS | n/a | Insalco | Furnishings | 3426 | $693.32 |
| n/a | WHS | n/a | Insalco | Furnishings | 3427 | $10,889.20 |
| n/a | WHS | n/a | Insalco | Furnishings | 3428 | $23,658.22 |
| n/a | WHS | n/a | Kittredge | Kitchen Equip | 15394 | $114.00 |
| n/a | WHS | n/a | E+ | Information Tech | V1477781 | $73,220.00 |
| n/a | WHS | n/a | E+ | Information Tech | V1489798 | $27,784.75 |
| n/a | WHS | n/a | CorBuilt | Professional Services | 825526 | $420.00 |
| n/a | WHS | n/a | VanZelm | Professional Services | 0038504 | $3,371.64 |
| n/a | WHS | n/a | Granite City | Electrical materials | S4426723 | $3,245.00 |
| n/a | WHS | n/a | Granite City | Electrical materials | S4416984 | $1,890.00 |
| n/a | WHS | n/a | CLA Engineers | Professional Services | #5 | $1,727.50 |
| n/a | WHS | n/a | CL&P | Utilities | 51060116092 | $502.88 |
| n/a | WHS | n/a | Cynthia Kaplan | Professional Services | 042013.159 | $920.00 |
| n/a | WHS | n/a | CorBuilt | Professional Services | 825511 | $1,260.00 |
| n/a | WHS | n/a | Critical Signs | Signage | 12439 | $1,320.00 |
| n/a | WHS | n/a | CL&P | Utilities | 51235106002 | $27,851.63 |
| n/a | WHS | n/a | VanZelm | Professional Services | 0038396 | $5,057.46 |
| n/a | WHS | n/a | HB Communications | Information Tech | P106875CH-3 | $17,466.00 |
| n/a | WHS | n/a | HB Communications | Information Tech | P106875CH-4 | $84,149.00 |
| n/a | WHS | n/a | Royal Flush | Portable toilets | 451714 | $166.00 |
| n/a | WHS | n/a | Eagle Leasing | Storage | R1512339 | $75.00 |
| n/a | WHS | n/a | Eagle Leasing | Storage | R1513059 | $140.00 |
| n/a | WHS | n/a | Yankee Gas | Utilities | 57249206097 | $831.69 |
| n/a | WHS | n/a | Allied Restoration | Roof Repair | 07114 | $282.00 |
| n/a | WHS | n/a | Rings End | Lumber | 573219 | $26.80 |
| n/a | WHS | n/a | Rapid Lock & Door | Key blanks | 043021 | $27.50 |
| n/a | WHS | n/a | Granite City | Bulbs | S4439325 | $178.00 |
| n/a | WHS | n/a | AT&T | Utilities | 8604400837242 | $177.61 |
| n/a | WHS | n/a | MCI | Utilities | 1EX28253 | $33.41 |
| n/a | WHS | n/a | Fastenal | Hardware | CTWAF64769 | $8.89 |
| n/a | WHS | n/a | Fastenal | Hardware | CTWAF65047 | $157.31 |
| n/a | WHS | n/a | Granite City | Electrical supplies | S4416984 | $6.01 |
| n/a | WHS | n/a | Granite City | Electrical supplies | S4413907.1 | $1,240.00 |
| n/a | WHS | n/a | Granite City | Electrical supplies | S4413907.3 | $297.00 |
| n/a | WHS | n/a | Granite City | Electrical supplies | S4413907.5 | $2,495.00 |
| n/a | WHS | n/a | Sign A Rama | Signage | 17311 | $625.00 |
| n/a | WHS | n/a | FW Webb | Plumbing supplies | 39288912 | $34.39 |
| n/a | WHS | n/a | FW Webb | Plumbing supplies | 39254816 | $2.94 |
| n/a | WHS | n/a | FW Webb | Plumbing supplies | 39263790 | $1.11 |
| n/a | WHS | n/a | Rexel | Electrical supplies | S104631945.2 | $53.96 |
| n/a | WHS | n/a | Park Roway | Key blanks | 31793 | $296.15 |
| n/a | WHS | n/a | Park Roway | Key blanks | 31743 | $265.40 |
| n/a | WHS | n/a | Arrow Equipment Rntl | Equipment rental | 313260-1 | $148.03 |
| n/a | WHS | n/a | Adv. Performance Glass | Entrance & Storefronts | 00019 | $18,469.89 |
| n/a | WHS | n/a | A. Secondino | General Trades | 00020 | $84,234.88 |
| n/a | WHS | n/a | Ducci Electrical | Electrical | 00024 | $29,520.70 |
| n/a | WHS | n/a | M. Frank Higgins | Flooring | 00017 | $7,521.15 |
| n/a | WHS | n/a | M. Frank Higgins | Flooring | 00018 | $31,562.14 |
| n/a | WHS | n/a | Allied Restoration | Roofing | 00015 | $18,622.50 |
| n/a | WHS | n/a | O&G | Construction Mgmt | 00028 | $75,693.00 |
| n/a | WHS | n/a | HHS Mechanical | Fire Protection | 00026 | $229,717.55 |
| n/a | WHS | n/a | Shepard Steel | Structural metal framing | 00023 | $31.445.72 |
| n/a | WHS | n/a | Standard Demolition | Asbestos abate & demo | 00005 | $88,560.33 |
| n/a | WHS | n/a | Granite City | Electrical materials | S4416984 | $1453.56 |
| n/a | WHS | n/a | Rexel | Electrical materials | S104735714.1 | $50.46 |
| n/a | WHS | n/a | Rexel | Electrical materials | S104753819.1 | $185.56 |
| n/a | WHS | n/a | William B. Meyer | Moving services | COM-1597-2/7 | $34,304.15 |
| n/a | WHS | n/a | Singer Equipment Co. | Kitchenwares | 02152582 | $13,746.03 |